# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  1

## Meeting Details

| Date: | 03/08/2025 |
| --- | --- |
| Venue: | Microsoft Teams |
| Attendees: | Yunie Agam Lucas Zac |
| Apologies: | N/A |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Brief runover over what has been completed so far: product backlog and sprint backlog |
| 3 | Discussed and Assigned Tasks based off what needs to be submitted |
| 4 | Need clarification about QR Code (Ask Tutor in next class) |
| 5 | Determined rough deadlines for the SRS document MVP (Aug 14th) |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Architectural Diagram | Agam | Lucas |
| 2 | Work on GIthub Project backlog | Lucas | Lucas |
| 3 | SRS document | Yunie, Zac, Agam | Lucas, Agam |
| 4 | Meeting minutes | Yunie | Yunie |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  2

## Meeting Details

| Date: | 04/08/2025 |
| --- | --- |
| Venue: | Microsoft Teams |
| Attendees: | Agam Lucas Zac |
| Apologies: | Yunie - work |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Confirmed with Zac for his assigned “Detailed event view” task |
| 3 | SRS document discussion |
| 4 | Further overview of backlogs/assignment specs |
| 5 | Soft SRS document deadline |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Architectural Diagram | Agam | Lucas |
| 2 | Work on GIthub Project backlog | Lucas | Lucas |
| 3 | SRS document | Yunie, Zac, Agam | Lucas, Agam |
| 4 | Meeting minutes | Agam | Agam |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  3

## Meeting Details

| Date: | 07/08/2025 |
| --- | --- |
| Venue: | Microsoft Teams |
| Attendees: | Yunie Agam Lucas Zac |
| Apologies: | N/A |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup - (Worked on SRS Document (Intro, FR, NFR)) |
| 2 | Confirmed the structure of the SRS document |
| 3 | Discussed and confirmed that our HD extension feature will be email event reminders |
| 4 | Confirmed we can use any frontend framework, but it is wise to use Java. We decided to stick with Java |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | ERD | Agam | Agam |
| 2 | Work on more sections of the SRS | Zac, Yunie | Zac, Yunie |
| 3 | Meeting minutes | Yunie | Yunie |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  4

## Meeting Details

| Date: | 14/08/2025 |
| --- | --- |
| Venue: | RMIT Building |
| Attendees: | Yunie Agam Zac |
| Apologies: | Lucas |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Initialisation + discussion of UI design + wireframes |
| 3 | Made an addition of “Clubs” in the documentation as it was missed by us initially |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Make a start on the wireframes | Zac, Yunie, Agam | Zac, Yunie, Agam |
| 2 | “Top level App Navigation” - SRS | Zac | Zac |
| 3 | Meeting minutes | Yunie | Yunie |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  5

## Meeting Details

| Date: | 16/08/2025 |
| --- | --- |
| Venue: | Microsoft Teams |
| Attendees: | Agam Zac |
| Apologies: | Lucas Yunie |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Assigned more sections of the SRS as we are cutting it close with the due date |
| 3 | Verify if the 2.4-2.6 sections of the SRS have been completed by Yunie |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Verify ERD | Zac | Agam |
| 2 | Verify the Architecture Diagram | Agam | Agam |
| 3 | SRS “Scope” section | Zac | Zac |
| 4 | SRS non-functional requirements | Zac | Zac |
| 5 | SRS section 6 – 6.2 | Agam | Agam |
| 6 | Meeting minutes | Zac | Zac |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  6

## Meeting Details

| Date: | 18/08/2025 |
| --- | --- |
| Venue: | Microsoft Teams |
| Attendees: | Agam Zac Lucas Yunie |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Catch up with Lucas as he was MIA for 2 weeks |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | SRS section 3 | Zac | Zac |
| 2 | Add “Clubs” to the Github project | Lucas | Agam |
| 3 | Meeting minutes | Agam | Agam |
| 4 | Finalise the wireframes | Yunie | Yunie |

# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  7

## Meeting Details

| Date: | 21/08/2025 |
| --- | --- |
| Venue: | RMIT class |
| Attendees: | Agam Zac Yunie Lucas |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Daily Standup |
| 2 | Review SRS document to confirm final copy + discuss feedback areas |
| 3 | Remove “Maps” related content in SRS as we are not implementing it |
| 4 | Add club related tasks into backlog |
| 5 | Remove map integration in backlog |
| 6 | Need to ask Seb/wait for Dale to get back about extension feature and HD part of assignment |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Completion of SRS document | Zac, Yunie | Zac, Yunie |
| 2 | Add “Clubs” to the Github project | Lucas | Agam |
| 3 | Meeting minutes | Yunie | Yunie |
| 4 |  |  |  |